KT — Response to VNPT RFI #6

Logistics, Supply Chain & Quality Assurance (SLA)

WS1 · Annex C · CONFIDENTIAL — Draft for joint review

KT confirms readiness to support end-to-end device supply, importation, certification, and after-sales for the premium lineup (8K STB, Soundbar), under a back-to-back model with our OEM partners and in full compliance with Vietnamese regulations. The framework below defines the process. Quantitative SLA targets and commercial terms marked [ ] are finalized jointly and fixed in the SLA/contract, backed by OEM data and legal review.

# 1. Supply Chain & Regulatory Compliance

## 1.1 Customs Clearance & Importation

KT proposes VNPT (or a VNPT-designated local distributor) as Importer of Record (IOR), leveraging the local entity, import license, and input-VAT recovery; KT delivers under agreed Incoterms. Key parameters to confirm pre-shipment with a joint customs broker:

- Incoterms: [CIF / DAP] Hai Phong or Hanoi — defining freight, insurance, and risk-transfer point.

- Classification & duties: HS code [8528 STB / 8518 Soundbar]; applicable import duty + 10% import VAT. The Korea–Vietnam FTA may reduce duty via Certificate of Origin (CO Form VK/AK).

- Document set: commercial invoice, packing list, CO, bill of lading, and all conformity certificates.

## 1.2 Warehousing & Storage

Local warehousing by VNPT/distributor near deployment regions. KT provides the storage specification (temperature/humidity limits, ESD/anti-static handling), FIFO rotation, and per-unit serial tracking. Safety stock = [ ] weeks of demand plus an AFR-based spare allowance; holding cost and insurance per Incoterms and the storage agreement.

## 1.3 Regulatory Testing & MIC Certification

MIC type-approval (ICT/RF) is a mandatory gate before commercial deployment. KT supplies device technical files and existing international test reports (CE/FCC, etc.) as the basis, provides test samples, and supports local testing. Where a local applicant/holder is required, VNPT/local partner acts as certificate holder with KT as technical sponsor. Certification runs as a parallel track (MIC ICT + Google); sample needs and timeline are locked early as they gate the pilot (Jan–Mar 2027).

# 2. After-Sales Services

KT proposes a tiered after-sales model:

| Tier | Owner | Scope |
| --- | --- | --- |
| L1 | VNPT call center / field | Triage, DOA swap, customer handling |
| L2 | Local authorized service center | Board-level repair, component replacement, refurbishment — KT provides training, repair manuals, diagnostic tools, spare-parts list |
| L3 | KT / OEM depot & engineering | Complex / escalated failures and root-cause analysis |

Workflow: Fault report → RMA issuance → L1 triage (DOA → advance replacement within [ ] days) → L2 repair/replace → reverse logistics for faulty units → spare-parts replenishment.

Warranty: proposed [12–24] months from activation (coverage/exclusions per warranty terms); spare parts supplied as an initial kit plus AFR-driven replenishment. KT's warranty/AS commitments to VNPT mirror the OEM warranty to KT (back-to-back).

# 3. Quality Commitments (SLA)

## 3.1 Annual Failure Rate (AFR)

AFR is a contractual target per premium SKU, measured as (field returns ÷ active installed base), annualized over a defined window, with monthly reporting and a joint quality review. Industry reference for premium STBs is in the low single digits; soundbars are typically lower. Targets are finalized against OEM qualification and field-reliability data.

| SKU | AFR target | Measurement | Reporting |
| --- | --- | --- | --- |
| 8K STB | [≤ X%] | field returns ÷ active base, annualized | Monthly |
| Soundbar | [≤ Y%] | field returns ÷ active base, annualized | Monthly |

## 3.2 Epidemic (Mass) Failure Policy

An Epidemic Failure is field failure from a single common root cause exceeding the agreed threshold.

| Element | Definition (proposed) |
| --- | --- |
| Threshold | Cumulative failure rate within a rolling [ ]-month window for a given model/batch exceeding the greater of (a) [N]% of deployed units, or (b) [k]× the agreed AFR. |
| Mechanism | Trigger → joint root-cause analysis (8D) within [ ] days → remedy by cause: software/firmware → OTA fix; localized component defect → targeted batch replacement; systemic/safety hardware defect → recall. |
| Cost allocation | Replacement / compensation / recall follows back-to-back OEM liability; remedies, caps, and timelines defined in the SLA/contract. |

# Next Steps

KT proposes a joint working session to fix the [ ] items — Incoterms/IOR, certification timeline, warranty terms, AFR targets, Epidemic thresholds and cost allocation — for formalization in the SLA and supply/warranty agreement. All quantitative targets are subject to OEM confirmation and legal review.

Disclaimer: All figures and rates herein are illustrative placeholders. Final values are subject to OEM reliability data; customs treatment to a licensed broker; SLA/warranty and liability clauses to legal counsel.